## Slide 1: Apply Agile Methods to Improve Process Improvement Performance
2024 Washington State Lean Transformation Conference
“Leaning into the Future”
October 31, 2024

## Slide 2: Introduction
What is Agile?
Agile Work
Agile Metrics
Agile Communication
Agile Teams
Agile Leadership

## Slide 3: Introducing the Agile Wheel
Agile Work
Agile Metrics
Agile Communication
Agile Teams
Agile Leadership

## Slide 4: What is Agile?
  A set of methodologies
  Iterative and flexible
  Work is focused on value and priority
  Principles built on self directed team
Lean and Agile presentation, Snohomish County, 2019

## Slide 5: Types of Project Management
Tradition Project Management
Defined work and outcomes
Based on work breakdown
Time, costs, resources are known
Managing outcomes
Agile Project Management
Undefined work and outcomes
Shorter adaptive planning cycles
Focus on priority instead of sequence
Managing time and resources

## Slide 6: Project Management Model
Time
Schedule
Cost
Budget
Risk
Register or Log
Quality
Acceptance Testing
Charter and
Requirements

## Slide 7: Waterfall model Project Management
Requirements
Design
Code and Unit Test
System Integration
Testing
Delivery
Requirement Fixing – Impossible to accurately define
Waste of defining before coding – design will always change
No priority - all aspects batched and built at same time - horizontally
Late detection of missing customer value
Months to working deliverable software
Issues found long after design & implementation
Unpredictable testing cycle
Approved Charter
Delivered Product

## Slide 8: Mental Model of TPM and Agile

## Slide 9: Agile Manifesto
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
https://www.ksl.com/article/50873737/the-day-agile-came-to-town-remembering-utahs-agile-manifesto-23-years-later

## Slide 10: Types of Agile (Agile Umbrella)
Scrum and Sprint
Kanban – Visibility Boards
Extreme Programming
FDD – TDD
Crystal Methods
Lean Development aka Lean Startup
Organizational Approaches
  SaFE, DAD, LeSS, NEXUS, Scrum of Scrums

## Slide 11: Scrum and Sprint
Scrum
An agile process for managing project work
Projects progress via a series of iterations called “sprints”
Each sprint is typically 2-4 weeks in duration
Scrum Team typically includes 5-9 people with cross-functional skills
Scrum Master facilitates the process
Sprint Planning Sprint Performance
Agile for Project Managers, Denise Canty

## Slide 12: Kanban Board
Kanban Board
From the PMI Agile Practice Guide

## Slide 13: XP Core Practices
Whole Team
Planning Games
Small Releases
Customer Tests
Code Ownership and Standards
Sustainable Pace
Metaphor
Continuous Integration
Test-Driven Development
Refactoring
Simple Design
Pair Programming

## Slide 14: Process Driven Agile Models
Feature Driven Development
Develop an overall model
Build a features list
Plan by feature
Design by feature
Build by feature
Test Driven Development (TDD)

## Slide 15: Crystal
Agile for Project Managers, Denise Canty

## Slide 16: Lean Development
Eliminate waste
Amplify learning
Decide as late as possible
Deliver as fast as possible
Empower the team
Build integrity in
See the whole

## Slide 17: Organizational Framework
Scrum of Scrums
SAFe
DAD
LeSS
NEXUS
https://www.agilest.org/scaled-agile/scrum-of-scrums/
https://www.agilest.org/scaled-agile/nexus-framework/
https://www.atlassian.com/agile/agile-at-scale/less
https://www.atlassian.com/agile/agile-at-scale/less

## Slide 18: Combining Multiple Methods
Intersection of LSS and Agile – Gartner Group
https://bootcamp.uxdesign.cc/combine-design-thinking-lean-startup-and-agile-beware-of-waterfall-in-disguise-67f713530bb

## Slide 19: 40 Flavors of Agile
https://craigsmith.id.au/2021/01/12/40-agile-methods-goes-viral/

## Slide 20: Agile Core Principles Defined
Iterations and Sprints Open Workspace Retrospectives
Big Visible Charts
Customer Collaboration
Daily Stand-Up Meetings
Delighting Customer – Value
Descaling Work – Small Batch
Nurturing Culture – Teams
Enterprise-wide – Leadership
Radical Transparency - Communication
Faster
Changes are inherent
Value focused
Risk Focused
Deliver High Quality Products

## Slide 21: Agile Wheel – Work Focus
Agile Work
Agile Metrics
Agile Communication
Agile Teams
Agile Leadership

## Slide 22: Agile Ceremonies
Product planning – Vision and Roadmap
Release plan – Product Backlog
Iteration plan – Sprint and User Stories
Daily planning – Managing WIP
Daily scrum - Status
Iteration review – Product Demo
Retrospective – Lessons learned
Backlog grooming
Risk spikes – Timeboxed event to evaluate risk

## Slide 23: Levels of Planning
Level 1: Product Vision – “the elevator speech”
Level 2: Product Roadmap – “product backlogs”
Level 3: Release Plan – “system or program level”
Level 4: Iteration Plan – “sprint planning”
Level 5: Daily Plan -“stand up meeting”
Rally Software Development Corp., 2006

## Slide 24: Product Backlog
https://donetonic.com/product-backlog-vs-sprint-backlog/

## Slide 25: Iteration Planning
  Sprint planning meeting
  Product Owner reviews product backlog & release plan
  Team refines estimates
  Team “pulls” stories from product backlog
  ScrumMaster leads creation of sprint backlog
http://www.drutas.com/ten-tips-for-effective-sprint-planning/

## Slide 26: Focus on small batches
No interruptions
Getting to “done”
Flow
Manage your daily work
Keep on top of “technical debt”
Limit the WIP
Focus on small batches

## Slide 27: After the work is complete
Iteration review – Product Demo
Retrospective – Lessons learned
Backlog grooming
Reflecting on Past Work and Process
Identifying Iteration Successes and Shortfalls
Building in Continuous Improvement

## Slide 28: Working Agile
Build your Backlog
Prioritize – Do important Work First
Manage Your Time
Using Backlog Grooming to add new items
Focus on VALUE

## Slide 29: Agile Personal Backlog Worksheet

## Slide 30: Agile Wheel – Metrics Focus
Agile Work
Agile Metrics
Agile Communication
Agile Teams
Agile Leadership

## Slide 31: Agile metrics “Keep Score”
Easy to collect
Easy to understand and interpret
Meaningful to Customer (VALUE)
Supports discipline and accountability
Displayed for everyone to see
Is accurate and reliable
Has targets and tolerance

## Slide 32: Types of Agile Metrics
Velocity/Throughput/Productivity
Cycle Time/Lead Time
Work in Progress (WIP)
Earned Value Management
Defect Rate
Approved Iterations
Copernicus Model
Steve Denning Model
ORG
Customer
ORG
Customer

## Slide 33: Building Customer Requirement: User Stories
Boundary object – a short description of customer needs
  Requirement: Formal description of need
  User story: informal description of feature
Includes definition of done and a confirmation of results
Basic template:
As a <role or persona>
I want <feature>
so that <reason>
User Story
Persona
Who
What
Why

## Slide 34: Power of Estimation
Top-down Bottom Up
12345
Historical Parametric Expert Judgement Analogous Relative Sizing
X 3 =
=
1 Hour
4 Hours
1 Day
2 Days
1 Week
Easier to compare based on relative sizes

## Slide 35: Measuring Success in Agile
Keep Score
Focus on Customer
Estimate using Relative Sizes

## Slide 36: Agile Wheel – Communication Focus
Agile Work
Agile Metrics
Agile Communication
Agile Teams
Agile Leadership

## Slide 37: Agile Communication
“Radical Transparency”
Dashboard
Information radiator
  Burn-Down or Burn-Up
Kanban boards
  Identify Work in Progress (WIP)
  Scrum task board

## Slide 38: Visual Thinking Approach
Visual Communication
The eyes collect images faster than the ears collect sound
Written words are processed as images, then translated to language
Your brain is wired to quickly understand and remember visual input.
Visual Thinking
Allows data to be presented in ways that the brain can find, match or categorize complex data and relationships.
Presented in a ways that is universally understood

## Slide 39: Data Visualization
Analyze data
Look for significance and patterns
To report and describe
To analyze, compare, categorize, isolate
To predict

## Slide 40: Information Radiator Dashboards
Simple
Highly visible
Reliable and accurate metrics
Adjustable

## Slide 41: Burn charts
Burn-down charts
Burnup charts
Features complete, remaining and total
Cumulative trending
Agile Practice Guide, PMI

## Slide 42: Kanban Boards
Daily planning – Managing WIP
Focus may be on working few items, especially in Kanban
WIP = work in progress
Req
WIP Limit 4
Design
WIP Limit 4
Build
WIP Limit 3
Test
WIP Limit 3
Implement

## Slide 43: Be Radically Transparent
Use your Metrics – Keep Score
Create a Dashboard or Information Radiator
Keep it up to date!

## Slide 44: Agile Wheel – Team Focus
Agile Work
Agile Metrics
Agile Communication
Agile Teams
Agile Leadership

## Slide 45: Agile teams
Agile Team Magic
Collaboration
Communication
Commitment
High Performing Teams

## Slide 46: Agile Team Defined
  Dedicated people
  Co-location
  Cross functional team members
  Mixed team of generalist and specialists or “generalizing specialists” also known as “t-shaped people”
  Stable work environment

## Slide 47: High Performing Teams
Share Vision – Value – Purpose
Small Team
Defined Team Space
Recognized Skill Set
Promotes Team Learning
Demonstrates Emotional Intelligence

## Slide 48: Core Values of Agile Teams
Core Value of Scrum Teams
-Scrum Alliance
Focus
Courage
Openness
Commitment
Respect
Core Values of XP Teams
-Agile Alliance
Simplicity
Communication
Feedback
Courage
Respect
Shared Vision – Common Values – Aligned Purpose

## Slide 49: Small Teams
https://resources.scrumalliance.org/Article/doubling-down-on-scrum-fundamentals-helps-remote-teams-thrive

## Slide 50: Agile Team Space
Co-located:
  Break up the traditional divided workspaces and create a workstation layout where the team is located in the same room, at the same time, ideally around a table.
Minimal distractions
Area for stand-up
Information radiator boards
Virtual team spaces
Allow for “tacit knowledge” (unwritten) and “osmotic communication” (overheard)

## Slide 51: Team Environment
Safe place for experiments
Open and collaborative
Team Skills for Creativity
Active Listening
Knowledge Sharing
Diverse Thinking
Safety for Risk Taking
Build Trust
Accountability

## Slide 52: Team Learning
Learning Styles
Needs Analysis
Motivation
Assessment
Adult Learning

## Slide 53: Skills Inventory
https://www.charthop.com/resources/blog/best-practices/skills-mapping-keeps-your-company-agile/
Emotional Intelligence and Personality Assessment

## Slide 54: Retrospective Kanban Board

## Slide 55: Agile Team Traits
Negotiating
Listening to others
Addressing and resolving conflict
Conducting effective meetings
Embracing diversity
Utilizing emotional intelligence

## Slide 56: Emotional Intelligence
Self-Awareness
Self-Management
Social Awareness
Relationship Management

## Slide 57: Agile Teams High Performance Teams
Dedicated with shared vision and values
Cross-functional in skills and diversity of thinking
Right environment/team space
Knowledge and strengths
Work in small batch with defined outcomes
Demonstrates emotional intelligence

## Slide 58: Agile Wheel – Leader Focus
Agile Work
Agile Metrics
Agile Communication
Agile Teams
Agile Leadership

## Slide 59: Agile Leaders
Leading Build Vision and Alignment
Management Getting Things Done
Governance Policies and Rules
Coaching and Mentoring Learning
Sponsorship Build Accountability

## Slide 60: Project Management Organization
Lean and Agile presentation, Snohomish County, 2019
Central Principle of Agile
Bureaucratic
Self-managing Self-organizing

## Slide 61: Transformational Leadership Styles
Transactional
Leadership Styles
Democratic The leader makes the final decisions, but they include team members in the decision-making process.
Bureaucratic This style is very structured in procedures where everything has to be done according to procedure or official duties and follows the authority created by organization structure
Autocratic The leader makes choices alone without consulting team members, even if their input would be useful.
Servant: A servant leader leads simply by meeting the needs of the team.
Situational or Adaptive: This style of leaders adjusts and adapts
Facilitative: that manages and encourages participation and collaboration.

## Slide 62: Leadership Styes
Serves the team
Helps people grow through coaching
Promotes safety respect and trust
Promotes energy and well being of others
Servant Leadership
Builds accountability
Maintains a constant flow of information
Develops the team
Motivates the team
Adjusts leadership style
Adaptive Leadership

## Slide 63: Agile Management Principles
Transparency
Competency
Empowerment
Localization
Motivation (Upside)
Accountability

## Slide 64: Ability to Facilitate
Plan and Manage Meetings
Critical to meeting success:
Define Purpose
Create Agenda
Conduct Meeting
Complete Actions
Critical to facilitator success:
Being neutral
Encouraging others to be open minded
Directing the process through questions
Clarifying by active listening and paraphrasing

## Slide 65: Strategy and Strategic Agility
Traditional View of Strategy
Agile View of Strategy
Strategy
Operations
Operational Agility
Strategic Agility
Innovation
Design Thinking
Create New Directions
“Lean Startup Thinking”
Problem Solving

## Slide 66: Accountability
Accountability
Engagement
Think like an owner
Action Oriented
Growth Mindset
Self Efficacy

## Slide 67: Governance
Policies
Rules
Regulations
Self-Organizing Self-Directing
Team members plan the work that will reach the goals most effectively
Create norms and working agreements
Create rules about individual and team behavior

## Slide 68: Leadership and Learning
Coaching-
Provide Guidance
Learning-
Encouraging
Open Mind
Mentoring
Provide Support

## Slide 69: Sponsorship
Strong sponsorship or leadership support is regarded as the most crucial factor for successfully implementing and maintaining change.
Sponsor engagement is characterized by:
Clear definition of outcomes and results
An active participant in communication and can describe the value of the change
Commitment of resources and builds accountability and motivation
Sustain success through metrics that are aligned with the goals of the organization

## Slide 70: Agile Leadership Shift the Script
Transactional
Control
Bureaucratic
Telling and Directing
Expect Compliance
Self Organizing
Self Managing
Facilitate
Transformational
Teaching, Coaching and Mentoring
Build Mutual Accountability

## Slide 71: Resources
“The Age of Agile” – Stephen Denning
“Agile for Project Managers” Denise Canty
“Agile Practice Guide” PMI
“Strengthfinders 2.0” Tom Rath and Don Clifton
“Fifth Discipline” Peter Senge
“Drive” Dan Pink
“Effective Data Visualization” Stephanie Evergreen
“Emotional Intelligence” Daniel Goleman